# Covoit.Africa — Remaining Work Before Deployment

This document details the remaining tasks required before the Covoit.Africa mobile application can be submitted to the App Store and Google Play Store. All code-level issues have been resolved. The items below are infrastructure, design, and configuration tasks that require manual action.

Generated: April 10, 2026

# 1. Branding & App Assets

The current asset images (icon.png, splash.png, adaptive-icon.png, favicon.png) in mobile/assets/ are placeholder green squares. App stores will reject these.

| Asset | Required Size | Notes |
| --- | --- | --- |
| icon.png | 1024 × 1024 px | App icon (iOS & Android). No transparency, no rounded corners (iOS rounds automatically). |
| splash.png | 1284 × 2778 px | Splash/loading screen. Background color is #FAF6F1. Use "contain" resize mode. |
| adaptive-icon.png | 1024 × 1024 px | Android adaptive icon foreground layer. Must have transparent background with safe zone padding. |
| favicon.png | 48 × 48 px | Web browser tab favicon. |

Action: Design or commission branded assets with the Covoit.Africa logo and earth-tone color scheme (#6B4226 brown, #FAF6F1 cream). Replace the files in mobile/assets/.

# 2. Backend Server Deployment (HTTPS)

The app currently points to localhost for development. Production builds require a publicly accessible Django backend served over HTTPS.

## Steps:

Choose a hosting provider (Railway, Render, DigitalOcean, AWS, Heroku, etc.)

Deploy the Django backend (located at C:\Users\pokam\Downloads\Active_Projects\Covoiturage_Moved)

Configure a PostgreSQL database (replace SQLite)

Set up a custom domain (e.g., api.covoitafrica.com)

Obtain and configure an SSL/TLS certificate (Let's Encrypt or provider-managed)

Update mobile/src/config/env.js — change API_URL_PRODUCTION to your HTTPS URL

Set the EXPO_PUBLIC_API_URL environment variable in EAS build secrets

File to edit: mobile/src/config/env.js → API_URL_PRODUCTION

Current value: 'https://api.covoitafrica.com/api'  (placeholder — update with real URL)

# 3. EAS (Expo Application Services) Setup

EAS Build is configured in mobile/eas.json with three profiles (development, preview, production). You need to create an EAS project and link it.

## Steps:

Install EAS CLI: npm install -g eas-cli

Login: eas login

Initialize: cd mobile && eas init (this creates the project and sets the projectId)

Update mobile/app.json → extra.eas.projectId with the generated ID

Update mobile/app.json → updates.url with: https://u.expo.dev/YOUR_PROJECT_ID

For iOS: eas credentials (configure Apple certificates and provisioning profiles)

For Android: eas credentials (upload or generate a keystore)

Test build: eas build --profile preview --platform all

Production build: eas build --profile production --platform all

Files to edit: mobile/app.json (projectId, updates.url)

# 4. App Store & Play Store Submission

## 4a. Apple App Store (iOS)

Apple Developer account ($99/year): https://developer.apple.com

Fill in app.json → ios.infoPlist with all required usage descriptions

Create App Store listing in App Store Connect with screenshots (6.5" and 5.5")

Provide a privacy policy URL (required)

Provide a support URL

Submit build via: eas submit --platform ios

## 4b. Google Play Store (Android)

Google Play Developer account ($25 one-time): https://play.google.com/console

Create a service account key (google-services.json) for automated submission

Fill in app listing with screenshots, feature graphic (1024×500), and description

Complete the Data Safety form

Provide a privacy policy URL (required)

Submit build via: eas submit --platform android

Note: First submission goes to "Internal testing" track (configured in eas.json)

# 5. Privacy Policy & Terms of Service

Both App Store and Play Store require a publicly accessible privacy policy URL. The policy must cover:

What personal data is collected (name, email, phone, location, payment info)

How data is used (trip matching, payments, communication between users)

Third-party services (Mobile Money providers, push notification services)

Data retention and deletion policy

User rights (access, correction, deletion of their data)

Contact information for data protection inquiries

Action: Create a privacy policy page hosted on your website (e.g., covoitafrica.com/privacy). Add the URL to app.json and to the app store listings. Consider using a generator like Termly, iubenda, or consulting a lawyer for GDPR/local compliance.

# 6. Crash Reporting (Sentry / Bugsnag)

The app has an ErrorBoundary component (mobile/src/components/ErrorBoundary.js) with a TODO hook for remote error reporting. In production, crashes will be invisible without a reporting service.

## Recommended: Sentry

Create account at https://sentry.io (free tier available)

Install: npx expo install @sentry/react-native

Initialize in App.js with your DSN

Update ErrorBoundary.js componentDidCatch to call Sentry.captureException(error)

Test with: Sentry.nativeCrash() in dev mode

# 7. SMS/OTP Provider for Phone Authentication

The phone login flow calls the backend API for OTP. The Django backend needs an SMS provider configured to actually send OTP codes to African phone numbers.

## Recommended providers for Africa:

| Provider | Coverage | Notes |
| --- | --- | --- |
| Africa's Talking | Pan-African (40+ countries) | Best coverage in Sub-Saharan Africa. SMS + USSD. |
| Twilio | Global | Reliable but more expensive for African routes. |
| Vonage (Nexmo) | Global | Good SMS delivery rates in West/Central Africa. |
| Termii | Nigeria, Ghana, Kenya | African-focused, affordable. |

Action: Sign up with a provider, configure the Django backend (covoiturage/views.py → phone_request_otp) to send SMS via their API.

# 8. Mobile Money Payment Integration

The payment screen supports MTN MoMo, Orange Money, Moov Money, Airtel Money, and Wave. The frontend is ready (PaymentScreen.js + TransactionConfirmationScreen.js). The Django backend needs actual payment provider integration.

## Steps:

MTN MoMo: Apply for API access at https://momodeveloper.mtn.com

Orange Money: Contact Orange Money partner program

Wave: Apply at https://wave.com/developers

Implement payment webhooks in Django to confirm transactions

Add transaction status polling or WebSocket updates in the mobile app

Test thoroughly with sandbox/test credentials before going live

# 9. Summary & Priority

| # | Task | Priority | Estimated Effort |
| --- | --- | --- | --- |
| 1 | Deploy backend with HTTPS | CRITICAL | 1-2 days |
| 2 | Design & replace app assets | CRITICAL | 1 day (design) |
| 3 | EAS project setup + test build | CRITICAL | 2-3 hours |
| 4 | Privacy policy page | CRITICAL | 2-4 hours |
| 5 | SMS/OTP provider setup | HIGH | 4-8 hours |
| 6 | Mobile Money integration | HIGH | 3-5 days |
| 7 | Crash reporting (Sentry) | MEDIUM | 1-2 hours |
| 8 | App Store listings + submission | FINAL STEP | 4-6 hours |

All code-level work is complete (36 tests passing). The items above are infrastructure, third-party integrations, and app store configuration tasks. Once completed, the app is ready for production deployment.